# Meeting 3 – 20/01

### Attendance

All but Jack

## Overview

We discussed user stories, establishing their importance and the tasks that need to be accomplished to achieve some of the key parts.

We also planned out some key parts of the design choices, like languages and packages for each part of the project.

### Scrum Roles:

Product owner - Stefan

Scrum Master - Joe

## Design:

Will use sockets

Front and back will communicate using JSONs passed back and forth between the 2 of them.

### 2-3 servers:

DB - Postgres SQL

Back End - python

- quicker prototyping

- fast API over Django flask

- compile time catching

- equal familiarity

- data validation is automatic

- creates spec automatic spec

Front End - typescript/react framework

- simple

- tested

- shared open api

### Future Needs for Technical Plan

ER Diagram

#### Plan of Web Pages:

-login: required before accessing the website

-landing page

-Store Page

-Search page for bundles

#### Planning Endpoints:

For each function of the front end there will need to be a corresponding endpoint on the backend, which will actuate the request.

#### Testing:

Mock front and back

Tests needed:

- logins

- creating bundles

- reserving bundles

## User Stories

| Priority | User Story | MoSCoW | Story Points |
| --- | --- | --- | --- |
| 1 | As a store, I want to post bundles, so that I can sell products | Must | 8 |
| 2 | As a user, I want to see/buy bundles, so that I can eat cheap food | Must | 8 |
| 3 | As a user, I want to be able to access my account and post, so I can use the service. | Must | 8 |
| 4 | As a store I want a landing page for my information, so I can track | Must | 6 |
| 5 | As a user, I want products to be time stamped, so I don’t eat out of date food. | Must | 2 |
| 6 | As a store, I want to be able to confirm if an order has been collected or not, so I can track completed orders. | Must | 5 |
| 7 | As a user, I want to be able to see the location of the bundles, so I can find the place. | Should | 1 |
| 8 | As an allergic user, I want to be able to see allergens information, so I don’t have a reaction, and die. | Should | 2 |
| 9 | As a user, I want to see bundles I have pre ordered, so I can track and manage my orders. | Should | 4 |
| 10 | As a store, I want analytics, so I can make smarter business products. | Should | 8 |
| 11 | As a store/user, I want to see product details, so that I can see details of each bundle | Should | 3 |

### Sprint Planning

Priority 1&2:

By the end of sprint 1 we will have a working website where we can view and create posts for bundles.

Tasks:

Make web pages

Make back end

Integrate SQL to backend

Priority 3:

By the end of sprint 1 We will have login pages for users and stores.